Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 3 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-3373 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Employee Data Management | USN-1 | As an HR/Admin user, I can create and manage the Employee Test table to store employee information. | 3 | High | Your team members |
| Sprint-1 | Employee Data Import | USN-2 | As an HR/Admin user, I can load employee data from an Excel spreadsheet into the Employee Import staging table. | 3 | High | Your team members |
| Sprint-1 | Data Transformation | USN-3 | As an HR/Admin user, I can create and use the Sample Spreadsheet Import Transform Map. | 3 | High | Your team members |
| Sprint-1 | Data Transformation | USN-4 | As an HR/Admin user, I can transform imported employee records into the Employee Test table. | 2 | High | Your team members |

Sprint-2

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Duplicate Prevention | USN-5 | As an HR/Admin user, I can use Employee ID as a Coalesce field to prevent duplicate employee records. | 3 | High | Your team members |
| Sprint-2 | Data Validation | USN-6 | As an HR/Admin user, I can verify the results of an import through Transform History. | 2 | Medium | Your team members |
| Sprint-2 | Reporting | USN-7 | As an HR/Admin user, I can generate employee reports based on department and location. | 3 | Medium | Your team members |
| Sprint-2 | Dashboard | USN-8 | As an HR/Admin user, I can view employee information through an analytics dashboard. | 3 | Medium | Your team members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | [actual date] | [actual date] | 11 | [actual date] |
| Sprint-2 | 11 | 6 Days | [actual date] | [actual date] | 11 | [actual date] |

Velocity:

The team has completed a total of 22 Story Points across 2 sprints.

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 22 / 2 = 11 Story Points per Sprint

Therefore, the team’s velocity is 11 Story Points per Sprint.

Burndown Chart:

For our 22-point project, the chart should show the planned remaining work approximately like:

| Sprint | Story Points Remaining |
| --- | --- |
| Start | 22 |
| End of Sprint-1 | 11 |
| End of Sprint-2 | 0 |